ABCFARMSIL, INC.
Two-Site Operating Plan (Draft)

Version: v1.0  |  Date: 2026-02-10

# 1) Executive summary

ABCFarmsIL will launch as a two-site model that turns underused properties into productive, measurable, low-footprint food infrastructure. One site operates as the primary production hub (modules + cold chain + workflows). The second site is a retail-facing “living store” that also produces on-site (towers, benches, seedling/baby-root racks) and becomes the public anchor for CSA pickup, education, and local brand trust.

Key idea: each site can operate as an independent micro-farm, but both run the same standards (SOPs, biosecurity, sub-metering, and crop scheduling) so inventory can flow between locations when needed without breaking quality or timing.

# 2) Sites and roles

## Site A: Production hub (near the tracks - 182nd/183rd area)

Purpose: Primary production, staging, and cold-chain control. This is where volume and reliability are built first.

Primary grow capacity: microgreens trays, baby roots/seedlings, and gourmet mushrooms (as the production plan dictates).

Cold chain: centralized cooler capacity to keep product under 44F and reduce shrink.

Operations: seeding, sanitation, harvest staging, packing, and routing preparation.

Data backbone: sub-metered energy tracking (kWh per tray / kWh per pound), environmental logs, and standard QA checks.

Delivery readiness: delivery is layered in after baselines are stable (not immediately).

## Site B: Retail 'living store' (Ridge/Vantil’s corridor concept)

Purpose: Bring production into view, rebuild a vacant or underused retail space into a daily local food hub, and run CSA/retail sales with visible on-site growing.

Retail + CSA pickup first; delivery later. The store becomes the customer-facing anchor.

On-site production: towers (lettuce/herbs), soil benches, and rack-based starts/baby roots to keep the space visibly alive.

Story advantage: the site has been part of the community landscape for decades; reopening it as a working farm-store is a tangible win.

Parking constraint mitigation: lean into scheduled pickups and e-bike delivery instead of relying on parking-heavy traffic.

Ramp reality: expect 30-90 days before meaningful shelf-full 'our product' volume; 90-120 days for a strong grand opening.

## Optional third parcel (only if it pencils out)

If a third nearby parcel is secured, it is treated as expansion buffer (additional staging, parking/workflow relief, or dedicated grow space). It should not be required for the first operational proof unless it directly lowers friction (utilities, access, or compliance).

# 3) Operating model - how the two sites work together

## Independent, but synchronized

Each site is capable of operating as its own micro-farm. In practice, Site A carries the volume and process discipline first; Site B carries the public experience and daily sales. Shared SOPs keep both sites interchangeable for quality and training.

## Inventory flow

Site A supplies Site B during the ramp, ensuring the retail space can sell consistently before its own on-site output is fully online. As Site B matures, it supplies itself and can also backfill Site A for specific crops when it makes sense (especially fast-turn towers and herbs).

## Chef-Select and retail coexist

Chef customers can select what they want to grow from Day 1 using lead-times and a simple crop menu. Retail is stocked with what grows best in the racks and towers (high-turn greens, herbs, baby roots), while slower-fruiting crops are treated as seasonal/limited rather than promised daily.

## Energy + performance transparency

Sub-metering turns energy use into an operating KPI (kWh per unit) instead of guesswork. This supports grant scoring, continuous tuning, and a defensible story for why this is not just a farm - it is measurable energy-smart infrastructure.

# 4) Staffing plan (starter)

Reality check: two locations means you cannot be in both places at once. To avoid the 'founder as bottleneck' trap, the retail site needs a dedicated operator/manager early.

## Baseline roles (target: 5 people)

Founder / Operator (Jon): System owner, SOP lead, production oversight, partner relationships, financial control.

Farm store manager (Site B): Open/close, merchandising, customer service, inventory coordination, basic production tasks.

Production tech (Site A): Seeding, sanitation, rack/tower checks, harvest staging, cooler discipline.

Part-time/intern (float): Peak-hour help, cleaning, labeling, packaging, simple crop tasks; trained via SOPs.

Delivery riders/drivers (2-3 as demand grows): E-bike delivery and stop-based routing once the baseline is stable; can start as part-time.

# 5) Ramp timeline (high level)

## 0-30 days: secure and stabilize

Secure site control (LOI/lease/permission), confirm zoning path, and lock utility plan.

Finalize layouts (racks, cooler, sanitation zones), order critical-path equipment.

Hire/identify the farm store manager candidate; begin SOP onboarding.

## 30-90 days: buildout and first sales

Bring Site A into steady production rhythm (sanitation, seeding cadence, cooler discipline).

Open Site B for limited retail/CSA pickup with supplemental supply from Site A.

Install visible on-site growing at Site B (towers/benches) so customers see production immediately.

Begin Chef-Select onboarding (menu + lead times) and capture repeat weekly cadence.

## 90-120 days: grand opening readiness

Retail is primarily stocked with ABCFarmsIL-grown product; remaining gaps are filled via local sourcing where needed.

Delivery expands cautiously after baseline KPIs are stable (fill rate, shrink rate, labor hours, kWh/unit).

Community event + grand opening campaign with 'living store' as the centerpiece.

# 6) Constraints and how we handle them

Parking limitations at the retail site - Design for pickup windows and e-bike delivery; avoid a model that requires heavy parking throughput.

Crop reality (plants produce when they produce) - Keep the retail promise focused on high-turn crops (greens, herbs, baby roots). Treat fruiting crops as seasonal/limited.

Two-site complexity - Standardize SOPs, labeling, and data collection so training and quality control scale without drama.

Early-stage staffing - Start small, but use part-time/intern support early to establish rhythm and reduce founder overload.

# 7) Immediate next steps (decision list)

Confirm which addresses are Site A vs Site B and which (if any) is the optional third parcel.

Run a zoning/permit sanity check for each site (food retail, indoor agriculture, signage, cold storage, e-bike delivery).

Pick the 'official ask' tier for the grant narrative while keeping the full 7-figure vision as expansion tiers.

Lock the first 90-day staffing plan and identify the store manager candidate.

Finalize the narrative: 'vacant property to living store' + energy-smart KPI tracking + local jobs.

Prepared for: internal planning, partner discussions, and grant narrative alignment.